## Slide 1
WEEKLY STATUS
Helix Engage
Engineering Progress Report
April 6 – 11, 2026
1

## Slide 2
OVERVIEW
Week at a Glance
57
Commits Shipped
9
Defects Resolved
40
E2E Tests Passing
17
Docker Containers
Multi-tenant EC2 architecture deployed — Ramaiah + Global on single instance
Woodpecker CI/CD pipeline operational with Teams notifications
Cross-tenant security vulnerability identified and patched
Complete documentation: architecture, runbook, CI/CD guide
2

## Slide 3
Defect Resolution
9 of 17 triaged bugs fixed and deployed this week
ID | Description | Status
#527 | Appointment creation overwrites patient details | Resolved
#529 | Break/Training status doesn't block outbound calls | Resolved
#531 | Agent can log out during an active call | Resolved
#533 | Redundant Call History page header | Resolved
#534 | Redundant Patients page header | Resolved
#536 | My Performance displays wrong agent data | Resolved
#538 | Supervisor dashboard metrics incorrect | Resolved
#540 | Ghost calls visible for logged-out agents | Resolved
#547 | SLA priority rules not reflected in worklist | Resolved
Deferred by product: #516 recordings | #517 AI transcription | #519 supervisor calling | #539 real-time missed calls | #541 whisper/barge
3

## Slide 4
SECURITY
Cross-Tenant Isolation Vulnerability
Discovered and patched within the same sprint
Impact
Shared OZONETEL_AGENT_ID env var across sidecars
6 endpoints used silent fallback to wrong agent
Ramaiah operations could modify Global's session
Agent state, disposition, dial, metrics all affected
No error or warning — completely silent
Resolution
Removed all defaultAgentId fallbacks
All 6 endpoints now require agentId (400 if absent)
Frontend sends agentId from localStorage
OZONETEL_AGENT_ID removed from config entirely
Verified with 40 E2E tests — zero regressions
Unaffected layers: Login (DB lookup) | Telephony dispatcher (event payload) | Sidecar registration (GraphQL) | Supervisor (webhook events)
4

## Slide 5
AWS EC2 Multi-Tenant Architecture
Single instance, strict tenant isolation, host-routed Caddy
Shared Platform Layer
NestJS server — multi-tenant by Origin header
PostgreSQL 16 with workspace-per-schema
BullMQ worker, ClickHouse analytics, Redpanda events
MinIO S3-compatible object storage
Isolated Sidecar Layer
Per-hospital: sidecar + Redis + data volume
Caddy host-routes — no catchall, no cross-tenant
ramaiah.engage.healix360.net → sidecar-ramaiah
global.engage.healix360.net → sidecar-global
Telephony Dispatcher
Routes Ozonetel events by agentId via Redis lookup
Sidecars self-register on boot with heartbeat
Zero config when onboarding new hospitals
Live Endpoints
ramaiah.engage / global.engage — Hospital UIs
telephony.engage — Event dispatcher
operations — CI/CD dashboard
git — Gitea forge (mirrors Azure DevOps)
5

## Slide 6
QUALITY ASSURANCE
40 Automated E2E Tests
Playwright smoke tests covering every page across both hospitals
Ramaiah Hospitals — 27 tests
Login flow: branding, credentials, auth guard (4)
CC Agent: call desk, history, patients, appointments, performance, sidebar, sign-out (10)
Supervisor: dashboard, team perf, live monitor, all data pages, settings (12)
Auth setup with auto session unlock (1)
Global Hospital — 13 tests
CC Agent: landing, history, patients, appointments, performance, sidebar, sign-out (7)
Supervisor: landing, patients, appointments, campaigns, settings (5)
Auth setup with auto session unlock (1)
Self-Healing
Auto-clears session locks before login | Completes sign-out after tests | Runs against live EC2, not mocked | ~6 min on Woodpecker CI
6

## Slide 7
CI/CD Pipeline
Automated testing, report publishing, and team notifications
Azure DevOps → Gitea Mirror → Woodpecker Pipeline → MinIO Reports → Teams Alert
Frontend Pipeline
TypeScript typecheck (yarn tsc --noEmit)
40 Playwright E2E tests against live EC2
HTML report uploaded to MinIO (S3 plugin)
Teams Adaptive Card with report link
Sidecar Pipeline
Jest unit tests (npm ci + jest --ci)
Teams notification on pass or fail
Triggered on push or manual run
Operations Dashboard
operations.healix360.net — Woodpecker CI with full build history and logs
operations.healix360.net/reports/{run}/ — Playwright HTML reports with screenshots (basic auth protected)
git.healix360.net — Gitea forge mirroring Azure DevOps every 15 minutes
Teams 'Deployment updates' channel receives Adaptive Cards with pass/fail count and report link
7

## Slide 8
Development Timeline
Apr 6 Sun
Onboarding Wizard
6-phase setup wizard, widget config, telephony/AI CRUD, team invite, clinic/doctor management
Apr 7 Mon
SIP & ACW Fixes
3-layer ACW protection, SIP disconnect guard, dispose agentId, setup wizard polish
Apr 8 Tue
Master Data
Dynamic clinic/doctor fetching, appointment form overhaul, Ramaiah 195 doctor seed
Apr 9 Wed
EC2 Deployment
Multi-tenant architecture, telephony dispatcher, Caddy host routing, 14 containers
Apr 10 Thu
Defect Sprint
9 bugs fixed, 40 E2E tests, architecture docs, runbook, cross-tenant discovery
Apr 11 Fri
CI/CD Pipeline
Woodpecker + Gitea + MinIO, Teams notifications, defaultAgentId security patch
8

## Slide 9
57 commits across 3 repositories
From single-tenant VPS to multi-tenant EC2 with automated CI/CD,
40 end-to-end tests, and a fully integrated operations dashboard.
Multi-Tenant EC2
40 E2E Tests
CI/CD Pipeline
9 Bugs Fixed
Teams Alerts
9