## Slide 1
WEEKLY ENGINEERING UPDATE
Helix Engage
Contact Center CRM · Real-time Telephony · AI Copilot
March 18 – 25, 2026
Satya Suman Sari · FortyTwo Platform
1 / 9

## Slide 2
AT A GLANCE
Week in Numbers
78
Total Commits
3
Repositories
8
Days Active
50
Frontend Commits
helix-engage 50
helix-engage-server 27
FortyTwoApps/SDK 1
3 repos · 7 working days · 78 commits shipped to production
2 / 9

## Slide 3
CORE INFRASTRUCTURE
☎ Telephony & SIP Overhaul
Outbound Calling Frontend
Direct SIP call from browser — no Kookoo bridge
Immediate call card UI with auto-answer SIP bridge
End Call label fix, force active state after auto-answer
Reset outboundPending on call end
Ozonetel Integration Server
Ozonetel V3 dial endpoint + webhook handler
Set Disposition API for ACW release
Force Ready endpoint for agent state mgmt
Token: 10-min cache, 401 invalidation, refresh on login
SIP & Agent State Frontend
SIP driven by Agent entity with token refresh
Centralised outbound dial into useSip().dialOutbound()
UCID tracking from SIP headers for disposition
Network indicator for connection health
Multi-Agent & Sessions Server
Multi-agent SIP with Redis session lockout
Strict duplicate login — one device per agent
Session lock stores IP + timestamp for debugging
SSE agent state broadcast for supervisor view
3 / 9

## Slide 4
USER EXPERIENCE
🖥 Call Desk & Agent UX
Call Desk Redesign
2-panel layout with collapsible sidebar & inline AI
Collapsible context panel, worklist/calls tabs
Pinned header & chat input, numpad dialler
Ringtone support for incoming calls
Post-Call Workflow
Disposition → appointment booking → follow-up
Disposition returns straight to worklist
Send disposition to sidecar with UCID for ACW
Enquiry in post-call, appointment skip button
UI Polish
FontAwesome Pro Duotone icon migration
Tooltips, sticky headers, roles, search
Fix React error #520 in prod tables
AI scroll containment, brand tokens refresh
4 / 9

## Slide 5
FEATURES SHIPPED
🚀 Major Features
Supervisor Module
Team performance analytics page
Live monitor with active calls visibility
Master data management pages
Server: team perf + active calls endpoints
Missed Call Queue (Phase 2)
Missed call queue ingestion & worklist
Auto-assignment engine for agents
Login redesign with role-based routing
Lead lookup for missed callers
Agent Features (Phase 1)
Agent status toggle (Ready / Not Ready / Break)
Global search across patients, leads, calls
Enquiry form for new patient intake
My Performance page + logout modal
Recording Analysis
Deepgram diarization + AI insights
Redis caching layer for analysis results
Full-stack: frontend player + server module
5 / 9

## Slide 6
BACKEND & DATA
⚙ Backend & Data Layer
Platform Data Wiring
Migrated frontend to Jotai + Vercel AI SDK
Corrected all 7 GraphQL queries (fields, LINKS/PHONES)
Webhook handler for Ozonetel call records
Complete seeder: 5 doctors, appointments linked
Server Endpoints
Call control, recording, CDR, missed calls, live assist
Agent summary, AHT, performance aggregation
Token refresh endpoint for auto-renewal
Search module with full-text capabilities
Data Pages Built
Worklist table, call history, patients, dashboard
Reports, team dashboard, campaigns, settings
Agent detail page, campaign edit slideout
Appointments page with data refresh on login
SDK App FortyTwoApps
Helix Engage SDK app entity definitions
Call center CRM object model for platform
Foundation for platform-native data integration
6 / 9

## Slide 7
OPERATIONS
🛠 Deployment & DevOps
Deployment
Deployed to Hostinger VPS with Docker
Switched to global_healthx Ozonetel account
Dockerfile for server-side containerization
AI & Testing
Migrated AI to Vercel AI SDK + OpenAI provider
AI flow test script — validates full pipeline
Live call assist integration
Documentation
Team onboarding README with arch guide
Supervisor module spec + plan
Multi-agent spec + plan
Next session plans in commits
7 / 9

## Slide 8
DAY BY DAY
📅 Development Timeline
MAR 18 (Tue)
Foundation Day
Call desk redesign, Jotai + AI SDK migration, seeder, AI flow test, VPS deploy
MAR 19 (Wed)
Data Layer Sprint
All data pages, post-call workflow, GraphQL fixes, Kookoo IVR, outbound UI
MAR 20 (Thu)
Telephony Breakthrough
Direct SIP replacing Kookoo, UCID tracking, Force Ready, Set Disposition
MAR 21 (Fri)
Agent Experience
Phase 1: status toggle, search, enquiry form, My Performance, FA icons, AHT
MAR 23 (Sun)
Scale & Reliability
Phase 2: missed call queue, auto-assign, Redis lockout, Patient 360, SDK defs
MAR 24 (Mon)
Supervisor Module
Team perf, live monitor, master data, SSE, UUID fix, maintenance, QA sweep
MAR 25 (Tue)
Intelligence Layer
Deepgram diarization, AI insights, SIP via Agent entity, token refresh, network
8 / 9

## Slide 9
78 commits. 8 days. Ship mode.
🚢
From browser-native SIP calling to AI-powered recording analysis — Helix Engage is becoming a production contact center platform.
SIP Calling ✓
Multi-Agent ✓
Supervisor ✓
AI Copilot ✓
Recording Analysis ✓
Satya Suman Sari · FortyTwo Platform
9 / 9